## Slide 1: Project Management for Everyday Success Sally Schmall, Organizational Development Manager presented on behalf of Strategic Priority 1 committee

## Slide 2: Smart Start
According to Fortune magazine, nearly 70 % of all projects fail.
NASA Rule #15
Remer’s rule of 10
  Invest sufficient planning time and effort early because the cost savings are huge

## Slide 3: 6 Dangerous Project Planning Mistakes
Notes: Most failed projects suffer from one or more six dangerous but common planning mistakes:.
Ask group to brainstorm what they are

## Slide 4: Dangerous Project Planning Mistakes
Tolerating Vague Objectives
      not enough thinking goes into clarifying objectives & measures
Ignoring environmental context
      identify and test assumptions
Using limited tools and process
      “when your only tool is a hammer, the whole world looks like a nail”

## Slide 5: Dangerous Project Planning Mistakes
4) Neglecting stakeholder interests
“people support what they help create”
5) One shot planning
be “cycle logical” – think, plan, act and assess
6) Mismanaging people dynamics
build in payoffs and grow the team

## Slide 6: Aim for Project Purpose
Outcomes Statement
Systems built or delivered.
New data base developed.
Staff trained in safe procedures.
Corresponding Purpose
Employees use systems.
Data base successfully implemented.
Staff operates machinery safely.
Notes: Creating a purpose statement is a critical part of project design.
Designing projects from the purpose perspective helps you determine what set of outcomes you need to reach that purpose.

## Slide 7: Asking the Four Critical Questions
What are we trying to accomplish and why?
How will we measure success?
What other conditions must exist?
How do we get there?
  These four critical questions form the heart of Strategic Project Management.

## Slide 8: Embrace “If – Then” thinking
Increase student registration
Increase awareness of available classes
Improve our marketing
Planning involves imagining the future desired conditions and then thinking backwards about the cause and effect steps to get there.
Notes: The focus is not on sequential logic but rather casual or strategic logic.

## Slide 9: If – Then Logic
Get rich and move to Fiji
Become the “hamster giant”
Breed prize hamsters
Find a mate for Orville
Improve productivity
Have staff use standard procedures
Develop and publish best practices
Identify ineffective practices

## Slide 10: Objectives Trees
Objectives | Career Planning | Become a Golf Pro
Goal | Make lots of money and have fun | Become the #1 golfer in the world
Purpose | Increase career mobility and market value | Become a tournament golfer
Outcomes | New skills developed Professional network expanded | 1. Improve my golf skills
Inputs | 1.1 Attend conferences 1.2 Take a class | 1.1 Buy new clubs 1.2 Practice daily 1.3 Take lessons
Notes: Objective trees are visual tools that organize multiple and parallel objectives using the If – Then logic

## Slide 11: Logical Framework (Log Frame)
Log frame embraces systems thinking.
Log frame tool is the ideal starting point to help your team build an iterative planning and implementation mindset.
The log frame captures the answers to the four critical questions.
Notes: The systems thinking perspective built into the log frame recognizes that every project is part of a larger system

## Slide 12: The Log Frame Matrix
Objectives | Success Measures | Verification | Assumptions
Goal (Big picture- the what and why) | Goal measures include quality, quantity, time. Evidence based and clear. | Data sources to monitor and verify goal | External conditions needed to reach the goal. Spot potential problems and address them.
Purpose (Change expected from producing the outcomes) | Purpose measures include success conditions expected at the end of the project |  | 
Outcomes (Specific results expected from inputs) | Outcome measures include description of completed outcomes |  | 
Inputs (Responsibilities and tasks needed to produce outcomes) | Input measures include budget, resources, time and schedule |  | 

## Slide 13: Today’s Workshop Log Frame
Objectives | Success Measures | Verification | Assumptions
Goal Deliver successful projects | Within next year: 1. Key project objectives reached on time, within budget, at required performance level. | Schedule and financial records Project log frames | Participants have projects to work on.
Purpose Participants apply what they learned following workshop. | Within 3 weeks after training 80% of participants have completed project designs using the Log Frame model. | 1. Follow up surveys | 1. Participants have opportunity to apply concepts. 2. Participants will complete and return surveys.
Outcomes Participants learn key PM concepts | At the end of workshop 90% of participants can identify the four critical questions and develop a log frame. | 1. Workshop exercises 2. Participant feedback | Participants are motivated to learn. Instructor is competent to teach concepts.
Inputs Develop training materials | Materials are developed before the workshop. | 1. Materials are printed 24 hour prior to the workshop. | Instructor will have time to develop materials. The printing machine works.

## Slide 14: Define and Align Objectives
Create a draft list of objectives.
Group your objectives into those you can make happen and those you cannot.
Review for logical “if – then”.
Select the highest objective and make it the Goal. Identify 1 – 2 outcomes that you know will be necessary. Then create a purpose statement.

## Slide 15: Develop Success Measures and Verifications
Valid – They accurately measure the objectives.
Verifiable – Clear, non subjective evidence.
Targeted – Quality, quantity and time targets pinned down.
Independent – Each level has separate measures.

## Slide 16: Choose Valid Measures
Objectives | Success Measures | Verification
Purpose An effective and customer responsive department. | Fully staffed Achieves objectives in annual plan Comfortable and efficient facilities Operates within budget People arrive at work on time Meets customers expectations High morale Provides results within “X” days of request Admired by the boss | Which 4 of these nine measures seem most valid?
Notes: The even numbered measures are the most valid.
None of the odd numbered measures passes the validity test.

## Slide 17: Adding Verification Makes Measures Trackable
Objectives | Success Measures | Verification
An effective and customer responsive department. | Achieves objectives in annual plan Operates within budget Meets customers expectations Provides results within “X” days of request | Quarterly and annual reviews Monthly budget reports Periodic customer survey Tracking logs

## Slide 18: Choosing Verification
What kind of data will be collected? How and how often?
Who will collect the data?
How will the data be turned into usable information?
How will the information be used and by whom?
What is the most cost effective and efficient means of verification?

## Slide 19: Assumptions
Simply stating an assumption does not make it true. Always ask;
  Is this assumption reasonable?
  What are the odds it is valid? How do we know?
  How important is this Assumption to project success or failure?
  How can we influence the assumption in our favor?
  How can we design the project to minimize the impact of, or work around, the Assumption?

## Slide 20: Expressing Well Defined Assumptions
Vague Assumptions | Better Stated Assumptions | Best Stated Assumptions
Management will support the project. Sufficient resources available. | The VP of Finance and will support the project. System analysts are available to help with the project. | The VP of Finance will allocate $100,000 by June 30th for this project. ??????????

## Slide 21: Key Points Review
Project purpose expresses the important result or impact we expect the project to produce.
Successful projects ask the four critical questions.
Use “if – then” thinking to form strategic hypothesis and design sound steps and planning.
Use Log Frames to clarify relationships among inputs, outcomes, purpose and goals.
Reduce problems early by scrutinizing the assumptions.
Take action early to manage assumptions.